Endpoint Shield Solutions

HIPAA / MSP Readiness Punch List

Prepared for review with healthcare counsel and your insurance broker  ·  8 September 2026

This is a working punch list, not a finished compliance program. It gathers everything drafted, built, or still open across the legal, technical, and business sides of standing up Endpoint Shield Solutions as a HIPAA-adjacent MSP, so it can be worked through with the two people who actually need to sign off: your healthcare attorney (contract language, liability allocation) and your cyber-liability broker (what coverage costs and what it requires). Status reflects what exists right now, not what's promised in any client conversation.

# 1. Contracts

All three documents exist in draft. None should be presented to a client as final until counsel has reviewed indemnification and liability allocation — that language should not come from a template.

| Item | Status | Owner | Next step |
| --- | --- | --- | --- |
| Master Service Agreement (MSA) | DRAFTED | Counsel | Endpoint-Shield-Solutions-MSA-Template.docx. Defines "Service Event," bridges to the BAA (§1.5), sets the on-site dispatch fee + premium hourly rate (§2.3), and the liability handoff for a correctly-reported-but-unactioned incident (§10.2). |
| Service Management Agreement (SMA / SLA) | DRAFTED | Counsel | Endpoint-Shield-Solutions-SMA-Template.docx. Schedule A to the MSA. Response/resolution targets by severity, printer/website exclusions bridged so they don't count against uptime or HIPAA standing, on-site fees mirrored from the MSA. |
| Business Associate Agreement (BAA) | DRAFTED | Counsel | Endpoint-Shield-Solutions-BAA-v2.docx (business/ folder). Governs ePHI-specific obligations; the Underlying Agreement it refers to is now the MSA above. |
| Subcontractor BAA — hosting provider (Render or successor) | NOT STARTED | Tony | Confirm Render (or wherever you deploy) will sign a BAA on your plan tier, then execute it, before any client BAA is signed. Repeat for any other infrastructure vendor in the data path. |

# 2. Technical safeguards — blocking

From COMPLIANCE-GAPS.md. These represent things the BAA either states outright or implies are true. Nothing in this section should be presented as done in a client conversation until it's actually done in the code.

| Item | Status | Owner | Next step |
| --- | --- | --- | --- |
| Audit logging (45 CFR §164.312(b)) | DONE | — | Implemented — app/audit.py, GET /api/v1/audit-log. Retention is policy, not code: six years per §164.316(b)(2)(i), no purge routine by design. |
| Silent-endpoint monitoring & alerting | CODE DONE | Tony | Implemented and tested — app/monitor.py, app/notify.py. Fires email on silence past 10 min, escalates hourly, resolves on recovery, full audit trail. Set MSP_SMTP_* / MSP_ALERT_EMAIL_TO once Workspace email exists to make it actually send. |
| Production secrets hard-fail | NOT STARTED | Tony | MSP_JWT_SECRET falls back to a committed default string; MSP_API_KEY and CORS are opt-in. Refuse to start in production if any is missing/default — a stderr warning is not a control. |
| Encryption at rest (§164.312(a)(2)(iv)) | NOT STARTED | Tony | Addressable, not required — but if the BAA asserts it, implement it (hosting-provider disk encryption + documented key management) or strike BAA §4.3 and record the rationale §164.306(d)(3) requires. |
| Administrative safeguards (§164.308) | NOT STARTED | Tony + Counsel | Written risk analysis (reviewed annually), workforce HIPAA training, sanction policy, incident-response/breach-notification runbook (§164.410's clock), contingency/backup plan. Most common OCR finding against small entities is a missing risk analysis. |

# 3. Technical safeguards — important

Should close before taking on a medical client at real scale. Not blocking a first BAA, but each is a real exposure and several are the kind of thing a security questionnaire asks about directly.

| Item | Status | Owner | Next step |
| --- | --- | --- | --- |
| Cross-tenant hostname collision / info leak | NOT STARTED | Tony | POST /devices checks hostname uniqueness across all tenants, not per-tenant — two client practices can't both have a FRONT-DESK-PC, and the 409 leaks that a hostname exists under another tenant. |
| GET /health unauthenticated, cross-tenant | NOT STARTED | Tony | Discloses total fleet size and whether agent auth is on. Split into a bare liveness probe and a separate authenticated endpoint for anything with numbers in it. |
| Rate limiting on /api/login | NOT STARTED | Tony | Brute force is currently unthrottled. Add attempt limiting + lockout, log attempts to the audit table. |
| MFA + idle session timeout | NOT STARTED | Tony | An 8-hour token on an unattended front-desk PC is a real exposure. MFA isn't strictly required by the Security Rule but underwriters and client security questionnaires ask for it. |
| server.crt / server.key committed to the repo | NOT STARTED | Tony | Rotate the keys, remove from git history, add to .gitignore — especially before the repo is hosted anywhere remote. |

# 4. Business infrastructure

| Item | Status | Owner | Next step |
| --- | --- | --- | --- |
| Domain — endpointshieldsolutions.com | IN PROGRESS | Tony | Confirmed available, $11.08/yr at Porkbun, in cart. Checkout (account + payment) is yours to complete. |
| Business email (Google Workspace) | IN PROGRESS | Tony | Sign-up started. Once live: point MSP_SMTP_* at it so the monitoring agent (§2) can actually send alerts, and confirm Google will sign a Workspace BAA before any client email touches PHI. |
| Cyber liability + technology E&O insurance | NOT STARTED | Tony + Broker | Bind before the first signed BAA. Underwriters will ask about MFA, backups, and monitoring coverage — items in §2–3 directly affect what you can honestly answer and what you'll pay. |
| Healthcare counsel engagement | NOT STARTED | Tony | Needed to move §1's three contracts from draft to signable — indemnification and liability allocation shouldn't come from a template. |

# 5. AI agents & vendor data handling

Applies the moment any AI tool — a monitoring/escalation agent, a ticket-triage assistant, anything drafting from real device or incident data — touches information that could be or become ePHI.

| Item | Status | Owner | Next step |
| --- | --- | --- | --- |
| AI vendor BAA coverage | NOT STARTED | Tony | Confirm a signed BAA and disabled data retention/training with whichever AI vendor's agents touch client data. Consumer-tier ChatGPT or a plain Claude.ai account do not qualify — an enterprise or API-tier agreement that explicitly offers a BAA does. |
| Scope of first agent to build | IN PROGRESS | Tony | Silent-endpoint monitoring (§2) is built and is internal-only — it emails your own inbox, not a client, so it doesn't yet trigger the AI-vendor-BAA question above. A client-facing or ticket-triage agent would. |

# 6. Suggested order

Mirrors COMPLIANCE-GAPS.md's own ordering, folded in with the business-side items above:

1.  Audit logging — DONE

2.  Alerting & escalation — CODE DONE, live once Workspace SMTP is configured

3.  Production secrets hard-fail — cheapest, highest severity

4.  Rate limiting + idle timeout — small, visible on security questionnaires

5.  Risk analysis and the written policy set — slow, start early, non-technical

6.  Encryption-at-rest decision, documented either way

7.  Per-tenant hostname uniqueness

8.  Bind cyber liability + tech E&O coverage

9.  Engage healthcare counsel to finalize MSA / SMA / BAA

10.  Execute the Render (or hosting provider) subcontractor BAA

Full technical detail behind §2–3 lives in COMPLIANCE-GAPS.md in the antivirus-orchestrator repo — this document summarizes it alongside the business and legal items for a single conversation with counsel and your broker.